# Implement all

# Overview

This plan covers five phases: data-safety fixes, navigation/routing, the core rubric evaluation system (built around the CDC continuous-assessment paper template), data-entry robustness, and final polish.

# Phase 0 — Data Safety

- Confirmation dialogs before all destructive actions: deleting classes, students, terms, academic years, teacher assignments.

- Confirmation + explicit warning before “Reset to CDC defaults” on the grading scale (previously silently wiped customizations).

- Confirmation dialog + high-stakes (destructive/red) button styling on Class Promotion.

# Phase 1–2 — Navigation & Routing

Problem: The shared dashboard shell only has a logo, user email, and sign-out button — no nav at all. Org Admin crams 11 sections into one wrapping tab row with no URL/deep-link support. Super Admin’s sub-pages have no way back except the browser button.

Fix:

- Persistent, collapsible, role-aware sidebar (using the existing shadcn sidebar.tsx

already in the project).

Org Admin: grouped into People (Students, Teachers, Parents), Academics (Classes, Assignments, Subjects & Themes, Grading Scale, Terms, Academic Years), Operations (Attendance, School Profile), plus Overview at top.

Super Admin: Dashboard, School Requests, Homepage CMS as top-level items.

Teacher/Parent: single “Dashboard” item for now.

Collapses to icons on tablet, drawer on mobile.

- Logo routes to the user’s own dashboard root, not the public marketing site.

- “Back to Dashboard” link on Super Admin’s sub-pages.

- Org Admin sections become real routes ( /admin/students , etc.) with active-state highlighting and a dynamic page title reflecting the current section.

# Phase 3 — Rubric Evaluation System (core feature)  PART A-C DONE, PART D IN PROGRESS — CORRECTED VERSION

## What the real forms show (from working sheets, compiled reports, and final progress report samples)

- Indicators are flat lists per Theme, not fixed to a 6-category structure — a theme can have 5 indicators or 27. Category (skill-strand) is optional, used by some subjects (e.g. Nepali’s 6 skills) but not required for all.

- Three distinct report layers exist:

- Working sheet — teacher’s raw grading grid, every indicator listed per theme, with Tool + Method, Regular/Remedial date+score columns, evidence, remarks.

- Compiled report — per subject, one row per Theme (indicator count + score total + remarks), with a grand total row.

- Final Progress Report (parent-facing) — one row per subject: periods/week (पाठ्यघण्टा), total outcome count (िसकाइ उपलिब्ध सङ्ख्या), achievement level (िसकाइ उपलिब्ध स्तर), remarks.

- Two scales work together: 1–4 per indicator (Below Basic/Basic/Proficient/Advanced), and a percentage-based 8-band letter grade at the subject level: (score ÷ max) × 100 , mapped exactly as:

| Grade | Level (Nepali) | Percentage |
| --- | --- | --- |
| A+ | उत्कृष्ट | U0.1%+ |
| A | अत्युत्तम | 80.1–U0% |

| B+ | उत्तम | 70.1–80% |
| --- | --- | --- |
| B | प्रशस्त | 60.1–70% |
| C+ | सन्तोषजनक | 50.1–60% |
| C | मध्यम | 40.1–50% |
| D | अपयार्प्त | 20.1–40% |
| NG | अनुत्तीणर् | ≤20% |

- Methods/basis — 8 official categories, admin-editable: Class Participation, Oral Work, Written Work, Project/Practical Work, Homework, General Knowledge, Regular Test/Practice Check, Skill/Competency.

- Evaluation is evidence-based (portfolio, authentic tasks) — confirms the evidence-upload requirement.

## Schema (all fields editable after creation — see note below)

| Table | Key columns | Notes |
| --- | --- | --- |
| subjects | (add) periods_per_week | पाठ्यघण्टा — needed for the final report row |
| themes | subject_id, name, position | Same concept as “Unit” in English-medium workbooks — one flat numbered list per subject, no intermediate Unit container |
| categories | subject_id, name | Optional — some subjects use it, others don’t. No fixed count (samples showed 4-6, but any number is valid) |
| methods | organization_id, name | Seeded with the 8 official items, admin-editable |
| rubric_indicators | theme_id, category_id (nullable), indicator_text, tool | No cap per theme — supports 5 or 27+ indicators |
|  | student_id, indicator_id, method_id, phase |  |

| rubric_scores | (regular/remedial), score (1– 4), date, evidence_url, remarks | One row per indicator per phase |
| --- | --- | --- |

Access model (final):

- School Admin has full read/write access, within their own school, to: Subjects, Units, Themes, Categories, Methods, Rubric Indicators, Rubric Scores, Students, Classes, and all assessment data. This isn’t just curriculum setup — School Admin can view and correct any rubric score, student record, or class/assessment data for their school directly, not only approve after term close.

- Super Admin has full read/write access to the entire database across every school — same scope as School Admin, but unscoped to any single organization. This is the same capability described in Phase 4’s “acting as” mode, reinforced here specifically for the rubric/curriculum/assessment tables so there’s no ambiguity: nothing in this system is off-limits to Super Admin.

- Teacher access stays scoped to entering/editing rubric_scores for their own assigned classes, up until term close — after which School Admin or Super Admin can still edit directly (no separate “approval” step required from Admin’s side, since Admin already has full write access).

- Editing a curriculum definition (indicator text, category name, etc.) changes it going forward only — it does not rewrite historical scored entries, so past report cards stay accurate even as setup evolves mid-year.

RLS implication: curriculum + assessment tables get org-scoped read/write for org_admin role, unrestricted read/write for super_admin role, and class-assignment-scoped read/write for teacher role.

## Grade Table Discrepancy — Resolution: Admin-Configurable Bands

Two official sample sources show different D/NG cutoffs (Table A: D=20.1-40%, NG≤20% vs Table B: D=35-40%, NG<35%, plus GPA-style leveled scores 4.0/3.6/3.2/2.8/2.4/2.0/1.6/–). Rather than hardcoding either into the calculation engine, grade bands become a configurable table ( grade_bands : min_pct, max_pct, letter_grade, gpa_value, level_name)

- admin-editable per school, seeded with Table B (the more detailed, GPA-inclusive Class 4-5 Basic Level guideline) as the default. This lets a school switch to Table A or any locally-mandated variant without a code change, and adds the GPA/leveled-score output that Table A was missing. subject_grade / theme_grade functions look up against this table instead of a hardcoded case statement.

## Student Profile Expansion (confirmed from official registration/health forms)

Current students table is likely limited to name/roll/class. Real forms require substantially more:

  - Photo

  - School name, address

  - Date of birth, home address

  - Mother’s name, occupation, contact

  - Father’s name, occupation, contact

  - Local guardian details (if someone other than parents has guardianship)

  - Admission date + class

  - Mother tongue / other languages spoken at home

  - New student_health_records table (one-to-many, not single fields): date, weight (kg), height (cm), remarks — recorded multiple times across the year, plus a one-time “known disease” and “disability details” note on the main student profile.

## Confirmed Subject List (Basic Level, Grades 4-5)

नेपाली (Nepali), अङ्ग्रेजी (English), गिणत (Math), सामािजक अध्ययन तथा मानवमूल्य िशक्षा (Social Studies & Human Value Education), िवज्ञान तथा प्रिविध (Science & Technology), स्वास्थ्य/शारीिरक/िसजर्नात्मक कला (Health/Physical/Creative Arts), plus मातृभाषा वा स्थानीय िवषय (Mother Tongue/Local Subject) as a 7th elective-style entry. Sample periods_per_week values seen: 5, 5, 5, 5, 5,

3, 4 respectively — confirms this field is populated per subject and does vary (not a fixed constant).

## Record Continuity Note

A student’s rubric assessment record should persist and carry forward from one grade to the next (e.g. Class 4 → Class 5), and remain attached to the student even if their assigned teacher changes mid-year — this is a data-retention behavior to build in, not a new table.

## Calculation engine (three levels, compounding upward — theme-level grade added)

theme_score(student, theme)	= Σ final_score(indicator) for all indicators in theme_count(student, theme)	= count of indicators scored

theme_max(theme)	= theme_count × 4

theme_pct	= (theme_score ÷ theme_max) × 100

theme_grade	= map(theme_pct → A+...NG)	// same 8-band table

subject_score(student, subject) = Σ theme_score across all themes in subject subject_count(student, subject) = Σ theme_count across all themes

subject_pct	= (subject_score ÷ (subject_count × 4)) × 100

subject_grade	= map(subject_pct → A+...NG)

final_score(indicator) = remedial score if it exists, else regular score. Confirmed against real sample forms: both the per-theme working sheet (“Achieved percentage = Total obtained marks ÷ (4×7) × 100”) and the subject-level Cumulative Assessment Record (which grades each Theme row individually, not just the subject total) require the grade table applied at both levels — not subject-only as originally scoped.

## UI Labeling — must match the paper forms exactly (not generic tech terms)

The schema can use plain English field names internally, but every user-facing label in Rubrics Setup and Evaluation must read exactly as the official forms do (Nepali primary, English alongside where the sample itself was bilingual):

| Schema field | UI Label to display |
| --- | --- |
| subjects | िवषय (Subject) |
| units | एकाइ (Unit) |
| themes | िवधा तथा िवषयवस्तुको क्षेत्र / Theme |
| categories | िवषयवस्तु / Language Skills (whichever the subject’s own form uses) |
| rubric_indicators.indicator_text | िसकाइ उपलिब्ध सूचक / Learning Outcome Indicator |
| methods | मूल्याङ्कन िविध / Method |
| rubric_scores.phase='regular' | िनयिमत मूल्याङ्कन / Regular Class Assessment |
| rubric_scores.phase='remedial' | थप सहायतापिछको मूल्याङ्कन / Assessment after Additional Support |
| rubric_scores.evaluated_date | िमित / Date |
| rubric_scores.score | अङ्कन / Rating |
| rubric_scores.remarks | कैिफयत / Remarks |

| theme_score (sum) | िसकाइ उपलिब्धको अङ्कको जोड / Total Obtained Marks |
| --- | --- |
| theme_pct | उपलिब्ध प्रितशत / Achievement Percentage |
| theme_grade / subject_grade | उपलिब्ध स्तर / Achievement Grade |
| subjects.periods_per_week | पाठ्यघण्टा / Periods |
| Cumulative report row count | िसकाइ उपलिब्ध सङ्ख्या / Learning Outcome Number |
| Cumulative report screen title | समिष्टगत/सामूिहक मूल्याङ्कन अिभलेख / Cumulative Assessment Record |
| Working sheet screen title | िवद्याथीर् िसकाइ उपलिब्ध मूल्याङ्कन अिभलेख / Student Learning Achievement Evaluation Record |
| Final report screen title | िवद्याथीर्को समग्र प्रगित प्रितवेदन / Student’s Overall Progress Report |

This applies to both the Rubrics Setup screens (admin) and Evaluation screens (teacher) — column headers, button labels, and section titles should read like the paper form a Nepali teacher already knows, not like a generic SaaS admin panel.

## CORRECTION — Unit and Theme are the SAME level, not two nested levels

Earlier scoping incorrectly introduced Subject → Unit → Theme as three levels. Real paper forms (English “Unit 1: Greeting, Introducing and Leave Taking” and Nepali “िवधा तथा

िवषयवस्तुको क्षेत्र १: किवता”) show these are the same concept, just labeled differently by

workbook — a single flat list of numbered themes directly under Subject, not a Unit containing multiple Themes inside it.

Corrected hierarchy (two levels of “+Add” under Subject, not three):

िवषय (Subject)

└─ िवधा तथा िवषयवस्तुको क्षेत्र / Unit (Theme) — flat list directly under Subject

└─ िवषयवस्तु / Language Skills (Category — optional)

└─ िसकाइ उपलिब्ध सूचक (Indicator)

Schema fix: drop the standalone units table from the schema addendum — themes attaches directly to subject_id , with no intermediate unit_id . Any already-built unit_id column on themes should be removed/unused; this simplifies both the database and the Rubrics Setup screen to match what a teacher actually recognizes from the paper form.

## Terminology (matching the official paper forms exactly)

- िवषयवस्तु (Subject Matter/Content) = categories in schema — the skill-strand/content row under a theme (e.g. सुनाइ, बोलाइ), optional per subject. Count is unbounded and fully editable — the samples showed 4 (English) or 6 (Nepali) categories, but that’s illustrative only; a subject can have 1, 10, or none at all, and admin can add/remove freely at any time.

- िसकाइ उपलिब्ध (Learning Outcome) = rubric_indicators in schema — the actual measurable outcome sentence being scored. Count is unbounded and fully editable — samples showed anywhere from 7 to 27+ indicators per theme; there is no fixed number, no cap, and no assumption that every theme has the same count. Admin can add, edit, or remove indicators for any theme at any time via Rubrics Setup, including the bulk-add mode for entering many at once.

- Theme/Unit (िवधा तथा िवषयवस्तुको क्षेत्र / Unit — same concept, different label depending on workbook) = themes , attached directly to subject_id . No intermediate Unit container.

## Two Separate Nav Sections (not one combined tab — this was a source of confusion, now split cleanly)

- “Rubrics Setup” — Admin/Super Admin only, pure configuration, no scoring happens here:

  - Subjects (with periods_per_week)

  - Themes/Units (िवधा तथा िवषयवस्तुको क्षेत्र — flat list per subject, same concept regardless of label used)

  - Categories (िवषयवस्तु, optional per subject)

  - Methods

  - Learning Outcomes/Indicators (bulk-add mode)

  - Grade Bands (the configurable grading table)

- “Evaluation” — Teacher primary nav item; Admin/Parent get a read-only view. Entirely separate screen/route from Rubrics Setup — a School Admin configuring next term’s rubrics should never land in the same screen as a teacher actively grading students:

  - Class → Section → Theme/Unit → Method selection

  - Student roster + grading grid (1–4 ratings, evidence, remarks)

  - Regular/Remedial passes

  - Live achievement % footer

Both get distinct sidebar entries in the Phase 1–2 navigation, not sub-tabs nested inside one “Curriculum” screen.

## Rubrics Setup nav — screen details

  - Themes/Units, Categories (optional), Methods — simple add/edit/delete CRUD, directly under Subject (no intermediate Unit container).

  - Indicators: bulk-entry mode (paste a list, one indicator per line, auto-numbered) in addition to one-by-one add/edit — needed since themes can have 20+ indicators.

  - Subjects screen gains periods_per_week field.

## Evaluation nav — screen details (teacher working sheet)

  - Class → Section → Theme/Unit → Method.

  - Grid: rows = Indicators for that theme, columns = [Tool | Regular Date/Rating | Remedial Date/Rating | Evidence | Remarks].

  - Multi-student bulk grading: pick one indicator, grade the whole class at once, move to next indicator, autosave per cell.

  - Remedial score supersedes the regular score for that indicator in all calculations.

  - Live footer shows theme-level total obtained marks + achieved percentage, matching the paper form’s bottom row exactly.

## Reports (three tiers, matching the paper forms exactly)

- Working sheet export — printable raw indicator grid per theme: S.No, Category/Skill, Learning Outcome Indicator, Regular (Date/Rating), Remedial (Date/Rating), Remarks — plus the bottom “Unit-wise learning achievement” row (Total obtained marks, Achieved percentage formula shown).

- Cumulative Assessment Record — per subject, per student: one row per Theme with Number (indicator count) | Full Marks (Number × 4) | Obtained Marks | Achievement Percentage | Achievement Grade, plus a Total row summing indicator counts, and Prepared by (teacher) / Certified by (head teacher) signature lines with a School Seal placeholder.

- Final Progress Report — per subject, single summary row (periods/week, outcome count, achievement level, remarks) — the parent-facing document.

## MCP tool updates

create-assessment.ts / update-assessment.ts : replace free-text subject with

indicator_id ,  method_id , so AI-agent-created entries write into the same structure.

Phase 3.5 — Homepage, Access & Database Audit Findings  Updated (from live DB + code audit)

Corrected diagnosis — simpler fix than first thought /register-school already exists as a full page and is genuinely production-quality: real validation, calls submitSchoolRequest (a proper server function with service-role insert into school_requests , audit logging, and a complete approve/reject workflow with rollback on failure). The actual bug: the Navbar’s “Request Access”/“Book Demo” buttons open a separate, broken RequestAccessModal.tsx (console.log only, never persists) instead of linking to the working /register-school page.

P0 — Fix: point Navbar at the real page

- Change Navbar’s “Request Access” button/link to navigate to  /register-school

instead of opening RequestAccessModal .

- Decide “Book Demo” separately: either also route to /register-school (simplest), or build a lightweight, actually-wired demo-request path if a distinct flow is wanted.

- Delete RequestAccessModal.tsx and RequestAccessProvider once nothing references them, to remove the dead/misleading code path entirely.

P0 — No Login entry point in the navbar (from earlier audit, still open) Login pages exist per role but aren’t linked from the navbar. Add a “Login” button/dropdown (School / Teacher / Parent / Super Admin) to desktop nav and mobile drawer.

Confirmed correct — no action needed

- No public signup route exists anywhere; /register-school explicitly states credentials are assigned after verification, not chosen by the applicant. Matches “no public signup, only login” exactly.

- RLS is enabled on all 28 database tables, no exceptions.

- audit_logs is correctly wired for school approval/rejection/password-change actions (just empty in this dev environment since no real approvals have occurred yet).

## Database cleanup (new findings from direct DB query)

| Item | Action |
| --- | --- |
| assessments + rubric_criteria tables | 0 rows each, fully superseded by rubric_scores / rubric_indicators . Drop both tables. |
| assessment_entries.entry_type column | Legacy enum column, data already correctly backfilled into method_id (verified). Drop the old column now that nothing reads it. |
| MCP tools stale ( create-assessment.ts , update-assessment.ts , assign-assessment.ts ) | Still target the dead assessments / rubric_criteria tables with free-text subject. Update to use theme_id / category_id / method_id against rubric_scores / rubric_indicators , per the original Phase 3 MCP tool spec — this was planned but never confirmed sent/built. |
| audit_logs coverage | Currently only logs school-approval-related actions. Consider extending to Phase 0’s destructive actions (delete class/student/term, grading scale reset, class promotion) for a real audit trail, since the table and pattern already exist. |

P2 — Homepage visual/UX pass (not yet audited) Full design review of Hero, Features, Pricing, Testimonials sections — deferred until P0 items above are fixed.

# Phase 3.C — Native App Feel: UI/UX Audit  New (from live code audit)

Checked the base design system ( button.tsx ) and layout shell ( DashShell.tsx ) directly. Confirmed concrete, fixable causes behind the “doesn’t feel like a native app” sense — not vague polish, but specific measurements and patterns.

P0 — Touch targets are below native minimums Base Button component: default height 3Cpx, small 32px, icon 3C×3Cpx. Apple HIG and Material Design both call for a 44-48px minimum touch target. Every button across every dashboard inherits this. Fix: raise default button height to 44px (11 in Tailwind scale), small to 40px, ensure icon buttons are 44×44px minimum — applied once at the component level so it fixes every screen at once.

P0 — No press/active feedback, hover-only interactions Buttons only define hover: states and a plain transition-colors . Hover doesn’t fire on touch devices at all — so on a phone, tapping a button gives zero visual feedback until the action completes. Native apps

always show an immediate press state. Fix: add active:scale-[0.97] (or similar) press feedback and ensure every interactive element has a touch-visible pressed state, not just desktop hover.

P1 — Inconsistent corner radius (no unified design language) Base button defaults to rounded-md (6px), but individual screens override ad hoc with rounded-xl / rounded-2xl (12-16px) inconsistently. This reads as “assembled from parts” rather than one cohesive app. Fix: pick one radius scale (e.g. buttons/inputs = rounded-xl, cards = rounded-2xl) as a fixed design token, apply everywhere, remove one-off overrides.

P1 — Desktop nav pattern on mobile, not native Current mobile pattern is a hamburger-triggered sidebar drawer ( Sheet component) — a web pattern. Native mobile apps use a bottom tab bar for primary navigation (thumb-reachable, always visible, no extra tap to open). Fix: on mobile viewport widths, replace the sidebar with a fixed bottom tab bar showing the 4-5 most-used sections per role (e.g. Teacher: Dashboard, Evaluation, Students, Profile), with the rest tucked under a “More” tab if needed. Keep the sidebar for tablet/desktop widths.

P2 — Safe-area handling No env(safe-area-inset-*) padding anywhere — matters if this is ever installed as a PWA on notched phones (content could sit under the home-indicator area). Add safe-area padding to the bottom tab bar and any fixed-position elements (like Evaluation’s sticky footer).

## Suggested execution order for this phase

- Fix Button component sizing + press states (P0, single-file change, fixes every screen)

- Unify corner-radius design token (P1)

- Bottom tab bar for mobile nav (P1, larger change — touches DashShell/AppSidebar)

- Safe-area padding (P2, quick once the tab bar exists)

Phase 4 — Multi-School Platform Layer (Super Admin + Landing Pages)  READY TO SEND

Per-school public landing page

  - Each school (organization) gets its own public page — e.g. brightpath-assess.lovable.app/school/{slug} — built from the existing School Profile data (name, logo, address, principal, contact) plus new fields: tagline, about text, photo gallery, and a Contact/Admission-inquiry form.

  - Slug generated automatically from the school name when a School Request is approved;

editable afterward by that school’s Org Admin.

  - This is separate from the existing platform-wide Homepage CMS (which remains the overall product’s marketing site) — one landing page per tenant, many tenants.

Super Admin full control

  - Extend Super Admin beyond School Requests + Homepage CMS to a full cross-school directory: searchable list of every school, with student count, active teacher count, and last-activity date at a glance, linking to each school’s dashboard and public landing page.

  - Add an “acting as [School Name]” mode: Super Admin can open any school’s Org Admin dashboard directly — full read/write access to that school’s Students, Classes, Teachers, Curriculum, and Rubric setup — with a persistent banner making the impersonated context unmistakable.

  - RLS changes: add a scoped super_admin bypass so this works without weakening the existing per-organization data isolation for Org Admins, Teachers, and Parents.

# Phase 4.5 — Bikram Sambat (Nepali Calendar) Support  New

Why it matters: Nepali schools run on the BS calendar for academic years, terms, and often attendance/assessment dates — not just AD (Gregorian). Right now every date field in the app (Academic Years, Terms, evaluation dates, attendance, evidence timestamps) is AD-only.

Scope:

  - Add a BS↔AD conversion utility (library or lookup-table based, since BS-AD conversion isn’t a fixed offset — needs a proper reference table covering the years the school operates in).

  - Global date-picker component: any date field in the app (Academic Year start/end, Term start/end, Attendance date, Rubric evaluation date, evidence upload timestamp) gets a toggle between AD and BS input, always storing AD internally (so calculations/sorting stay simple) and displaying BS wherever the toggle is set to BS.

  - School-level setting (School Profile): default calendar preference (BS or AD) — so a school that operates entirely in BS doesn’t have to keep switching the toggle every time.

  - Report cards and printed rubric assessments (matching the CDC paper template) show dates in BS by default, since that’s what the original paper template uses and what parents expect.

  - Academic Year and Term names should support BS-native labels too (e.g. “२०८२/२०८३” alongside or instead of “2025/2026”).

# Cross-Cutting Requirement — All Dashboards Fully Functional  New

Applies across every phase, not a standalone step: Super Admin, School Admin, Teacher, and Parent dashboards must all be fully functional and well-managed — no dead-end buttons, no partially wired tabs, no feature that exists in one role’s dashboard but is missing or broken in another’s.

Concretely, this means as each phase ships:

  - Every nav item/section actually loads real, working functionality — not a placeholder or “coming soon” screen.

  - Every action (create, edit, delete, view) that exists for School Admin has a working equivalent for Super Admin (via the “acting as” mode), and a read-only equivalent for Parent where relevant (e.g. viewing their own child’s rubric scores/report).

  - Teacher’s dashboard gets full parity with the new sidebar navigation, rubric grading screen, and evidence upload — not left on the older bare-header pattern while Admin gets the upgrade.

  - Before marking any phase “done,” do a pass across all 4 role dashboards to confirm nothing regressed or was left half-wired.

This becomes an explicit acceptance check at the end of each phase sent to the Lovable agent — not just “build the feature” but “confirm it works end-to-end for every role that touches it.”

# Phase 5 — Data Entry Robustness

  - CSV import: per-row validation feedback (what was skipped and why) + downloadable template.

  - Guard against duplicate teacher-class-subject assignments.

  - Link Terms to Academic Years explicitly (currently unconnected in the data model).

# Phase C — Polish

  - Editable grading-scale colors (currently display-only).

  - Consistent empty-state styling across tabs.

  - Nav parity — Teacher/Parent dashboards get the same sidebar treatment as Admin.

# Build Order

- Phase 1–2 (Navigation) — unblocks usable access to everything after

- Phase 3, in sub-order: Schema (Subject→Theme direct, no Unit layer) → Calculation function → Rubrics Setup → Evaluation screen → MCP tools → Reports

- Phase 3.5 (Homepage/Access fixes — Request Access data loss + Login nav entry point)

— high priority, small effort, do alongside or right after Phase 3

- Phase 4 (Multi-school platform layer — landing pages + Super Admin oversight)

- Phase 4.5 (Bikram Sambat calendar support) — best done alongside/right after Phase 3, since it touches the same date fields (evaluation dates, terms, academic years); listed here for visibility but can be pulled earlier in execution

- Phase 5 (Data integrity)

- Phase 6 (Polish)

Status: check properly and fix all